# **MILESTONE 2** -- SFT221 Scrum Report and Reflection

All students are expected to attend the SCRUM meetings and to participate. Failure to do so will result in greatly reduced grades.

**GROUP**: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_9\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Members Present**:

|  |  |
| --- | --- |
| 1. Seliya Marahatta | 4. Sameer Bal Tamang |
| 2. Janice Kang | 5. Daniel Kim |
| 3. Potpourri Fajilagot | 6. |

## Milestone 2 Tasks

Some of the software for the project has already been written for you and is available on Blackboard. You must use this in your project and every team should add it to the source code for their repository. Anything in the main function is simply for demonstration purposes and can be replaced. The software you are being given has not been tested and you will need to test it.

You need to study the problem and the code provided for you and then:

* Add any new data structures you will require This will require a thorough analysis of the problem and the existing software. This should be done by creating a new header file in the directory where the rest of the source code has been placed. You do not want to go back and modify it later if you can avoid it as it will slow the project.
* Create a test plan for the project by replacing the text in the supplied test plan template with your test plan.

**Deliverables due 4 days after your lab day:**

* An analysis of the problem (no written artifacts produced).
* A series of data structures created as header files and stored in the repository.
* A test plan stored in the repository.
* Completed scrum report including reflection questions answered.

**Rubric**

|  |  |  |
| --- | --- | --- |
| **Individual** | Group participation (includes GitHub commits and Jira usage) | 80% |
| Teamwork | 20% |
| **Group** | Data structures (complete, correct, and well-designed, & project updated) | 25% |
| Test plan (complete, well-written) | 25% |
| Git usage (used properly with good structure) | 10% |
| Jira usage (creates issues, tracks progress) | 20% |
| Scrum report & reflections | 20% |
| **Deadline** | 20% deduction for each day you are late |  |

**Scrum Report**

**Summary of Tasks Completed or Delayed in the last week:**

Here you can list all the tasks completed in the last week along with any tasks which could not be completed with a reason why they could not be completed.

|  |  |  |
| --- | --- | --- |
| **Member** | **Tasks Completed** | **Tasks Delayed/Blocked** |
| Seliya Marahatta | Function creation, upload each on githun |  |
| Janice Kang | Function creation, upload each on githun | Uploading on git |
| Potpourri Fajilagot | Function creation, upload each on githun |  |
| Sameer Bal Tamang | Function creation, upload each on githun |  |
| Daniel Kim | Function creation, upload each on githun |  |
| **all** | Reflection questions and review to modify |  |
|  |  |  |

For every task delayed or blocked, describe the reason for the delay or block, how it impacts the project and the proposed solution or workaround.

|  |  |
| --- | --- |
| **Delayed or Blocked Task** | Uploading the modified files which is in my local computer to github |
| **Reason for delay or block** | updated files were the same file that I tried to upload, it occurs file confliction |
| **Impact on Project** | Not much |
| **Solution or work-around** | Figured out the reason for it and updated local repo and github all together by ignoring the confliction |
|  |  |
| **Delayed or Blocked Task** |  |
| **Reason for delay or block** |  |
| **Impact on Project** |  |
| **Solution or work-around** |  |

**Summary of Meeting:**

A summary of the main points discussed in the meeting and the outcomes of the discussions.

|  |  |  |
| --- | --- | --- |
| Topic | Discussion Summary | Outcome |
| How do we create data structures | We first understood the task to do for this milestone by reviewing the provided codes and asked to professor with a sample example what we made | We made a outline to do it. |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

**Summary of Decisions Made:**

This will include major architecture and design decisions, testing decisions, prioritization of tasks, dealing with problems encountered and other major outcomes from the meeting.

|  |  |
| --- | --- |
| Decision | Rationale |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

**Tasks Attempted During Meeting:**

Each member is assumed to participate in the SCRUM meeting and contribute to the completion of the SCRUM report and reflections. Since the SCRUM meeting will not take more than 20-30 minutes, there is lots of time left to undertake some of the actual work tasks. In the table below, each member should list what they did to complete the SCRUM report, the reflections, and 1-4 other tasks they completed during the class period. If a task cannot be completed, the student should indicate why this was not possible.

|  |  |  |  |
| --- | --- | --- | --- |
| Member | Task Attempted | Time Spent | Complete? |
| Seliya Marahatta |  |  |  |
| Janice Kang | Creating 2 function in header file and upload in the github | 20mins | **complete** |
| Potpourri Fajilagot |  |  |  |
| Sameer Bal Tamang |  |  |  |
| Daniel Kim |  |  |  |
| all | Scrum report, reflection questions, jira | 2 hours | **complete** |
|  |  |  |  |

**SCRUM Tasks Selected for Next Week**:

The tasks each member has selected to pursue for this class or the next week.

|  |  |
| --- | --- |
| Group Member | Task Description |
| all | Function selection what we made last week. (at least 6) |
| Seliya Marahatta | 4 test data for one function |
| Janice Kang | 4 test data for one function |
| Potpourri Fajilagot | 4 test data for one function |
| Sameer Bal Tamang | 4 test data for one function |
| Daniel Kim | 4 test data for two funtions |
| Janice Kang | New header file creation |
| Seliya Marahatta | Create and add c++ testing project |
| Potpourri Fajilagot | 1 black box test case implementation |
| all | Scrum report and reflection questions |
|  |  |

**Major Outcomes of Meeting:**

This is where you should highlight the major accomplishments of the class.

|  |  |
| --- | --- |
| Outcome | Impact on Project |
| Divided tasks again | Could finish our tasks of each member without discussing it |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

**Things That Went Well in This Meeting:**

Here you can highlight things which worked well. This indicates that the way you worked on these items is working and should be continued.

|  |  |
| --- | --- |
| Topic/Work Item | Reason for Success |
| Creating functions | We found out the outline for this together and then we separate them for each group members |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

**Things That Did NOT Go Well in This Meeting:**

This is where you can list things which did not go well in the class. You should analyze why this happened and suggest how you can improve it next time. This will lead to the goal of *continuous process improvement*.

|  |  |
| --- | --- |
| Topic/Work Item | Reason for Problem and How to do Better |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

**Reflection Questions:**

Answer the following questions using your own words. Make sure that each answer comprises a minimum of 100 words.

1. In this milestone you have been asked to analyze a problem and design software (functions) to complete the solution without writing the software.
   1. Is this process more difficult than just writing the software to complete the project? If so, why is it more difficult? If not, why is it easier than just writing the software?
   2. Describe two advantages of developing software in this manner rather than just moving on to writing the functions without writing specifications first.
2. Why is it a good idea to create a test plan? Describe at least 3 advantages of test plans.
3. Describe the process you used to analyze and understand the existing software.